BHOOMI JAIN Portfolio Upgrade & AI Bot Complete Build Roadmap · 2026

| 2 Total Phases | 15+ Total Tasks | 4–6 hrs Est. Time | Pro Portfolio Outcome |
| --- | --- | --- | --- |

# 1. Overview & Goal

Your current portfolio significantly undersells what you have actually done. Based on your resume, you have 3 full internships with measurable impact, 4 strong AI projects, consecutive academic rank 1 finishes, 2 major leadership roles, and a 10/10 CGPA — none of which are properly represented on your site today.

This document is your complete step-by-step roadmap to fix that, and then add a custom AI bot that will set your portfolio apart.

| 🎯 | Goal: A portfolio that is complete, credible, and uniquely yours — beating your brother's in both depth and visual polish, with a smarter embedded AI bot. |
| --- | --- |

## Phases at a Glance

| 01 | Portfolio Refinements Fix all content gaps · Add missing sections · Sharpen every description |
| --- | --- |

| 02 | The AI Bot Floating chat bubble · Redirects to Claude or ChatGPT with your full context pre-loaded |
| --- | --- |

# 2. Current vs Target — What's Missing

| Element | Status Today | Target State |
| --- | --- | --- |
| Browser tab title | ❌ Says 'Your Name' | Bhoomi Jain ¦ AI Engineer & Data Scientist |
| Hero tagline | ⚠️ Generic filler | Unique, punchy, memorable line about you |
| Experience bullets | ❌ Empty — just job title + date | Real impact metrics from your resume |
| Projects (count) | ⚠️ 4 shown, 2 missing | All 6 projects shown with descriptions + tech stack |
| Achievements section | ❌ Does not exist | 1st rank x2, Budget 2025 seminar, hackathons |
| Leadership section | ❌ Does not exist | CodeCrux founder, Eureka event head |
| Certifications section | ❌ Does not exist | All certs listed with platform badges |
| LeetCode link | ❌ Missing from header | Added alongside GitHub + LinkedIn |
| AI Bot | ❌ Does not exist | Floating 💬 bubble → Claude/ChatGPT with your context |
| Skills section depth | ⚠️ Lists only — no context | Grouped, relevant, tied to real work |
| About / hero bio | ⚠️ One generic sentence | 3 lines that tell your actual story |

# 3. Phase 1 — Portfolio Refinements

Everything in this phase is a change to your existing index.html and style.css files. No new frameworks, no new tools — just adding the content that is already in your resume but missing from your site.

## Task 1 · Fix the Browser Tab Title

| FILE | index.html — <title> tag |
| --- | --- |

Current:

<title>Your Name | Portfolio</title>

Change to:

<title>Bhoomi Jain | AI Engineer & Data Scientist</title>

| ⚡ | This is the #1 thing a recruiter notices when they have 10 tabs open. 'Your Name' is a template default that makes the entire site look unfinished. |
| --- | --- |

## Task 2 · Rewrite the Hero Tagline

| FILE | index.html — Hero / Home section |
| --- | --- |

Current tagline:

"Data Scientist | AI Enthusiast"

New tagline (proposed):

"Building AI that ships — from autonomous agents to medical diagnostics."

Also expand your hero bio from 1 sentence to 3 lines, like:

- Line 1: Who you are — 3rd-year Data Science student at R.A. Podar, CGPA 10/10.

- Line 2: What you build — production AI systems using LangGraph, RAG, multi-agent frameworks.

- Line 3: What drives you — open to collaborations, freelance, and full-time AI roles.

## Task 3 · Beef Up All Experience Entries

| FILE | index.html — Journey / Experience section |
| --- | --- |

Each internship currently shows only the company name and dates. Replace with the actual bullet points from your resume:

Hrita Solutions Pvt Ltd  |  Jan 2026 – Present

- Engineered a role-based CRM (React + Firebase) orchestrating 7+ workflow stages, saving 12+ hours/week of manual coordination.

- Built an automated local-to-cloud Google Sheets sync pipeline handling 2,000–10,000 records via specialised agents with schema enforcement.

Softcell Technologies Global  |  Jun 2025 – Aug 2025

- Benchmarked MLX vs PyTorch across 3 task types on M3/M4 hardware — MLX delivered 7.4x lower memory and 1.9x faster inference on Mistral.

- Implemented distributed PyTorch DDP across a 3-node Mac Mini cluster (M4 Pro), achieving 96–97% accuracy at ~69k samples/sec per node.

- Built an end-to-end Legal AI system for contract clause extraction and automated revision suggestions.

- Built a Resume-JD matching platform with LLM-based similarity scoring, processing 50 resumes per bulk run.

Unified Mentor Pvt Ltd  |  Jan 2025 – Mar 2025

- Delivered 3 end-to-end ML projects (Cybersecurity Threat Detection, IBM HR Attrition, Study Strategy Optimisation) on datasets up to 50,000 rows, achieving 90%+ accuracy across all three.

- Compared 7 model architectures per task; tuned hyperparameters and validated with precision, recall, F1, and confusion matrix metrics.

## Task 4 · Add 2 Missing Projects

| FILE | index.html — Projects section |
| --- | --- |

Your site currently shows 4 projects. Your resume has 6. Add these two:

Sentinel: Autonomous Multi-Agent Research System

- What it does: A self-correcting LangGraph agent that detects and resolves LLM hallucinations via recursive feedback loops, delivering verified responses in 3–10 seconds.

- Tech: LangGraph, LangSmith, GitHub Actions, ArXiv/Tavily routing, full CI/CD.

- Outcome: Production-deployed MLOps pipeline with complete agent logic coverage.

Vidyut Sanchay | Intelligent Power Grid Orchestrator

- What it does: Multi-agent procurement system integrating live market and logistics APIs using LangGraph + Llama-3.

- Tech: LangGraph, Llama-3, ExtraTreesRegressor, Docker.

- Outcome: 10–20% performance gain over baseline; 20–40% reduction in inference load time for 3GB+ models via Docker volume mounting.

Also update the 4 existing project cards with proper one-line descriptions and tech stack tags — currently they show zero information besides the title.

## Task 5 · Add Achievements & Leadership Section

| FILE | index.html — New section after Projects |
| --- | --- |

This is the section your brother has and you currently lack entirely. Add the following:

Academic Excellence

- First Rank in FY BSc AND SY BSc (Data Science & Analytics) — highest scores in 5+ subjects across both years.

- CGPA: 10/10 — Mumbai University (current).

- HSC: 91.8%  ·  SSC: 96.6%

Leadership & Events

- CodeCrux — Event Head: Founded the college's first inter-university coding competition; managed a 12-person team from ideation to execution.

- Eureka — Event Head: Designed and ran a real-world business case study event under the R&D Department, sourcing industry-grade problem statements.

- Budget 2025 Seminar: Collaborated and worked directly under the Principal Income Tax Commissioner for the Budget 2025 seminar hosted at college.

| 🏆 | These three points alone — founding a college's first inter-university competition, working under an Income Tax Commissioner, and consistent rank 1 — are genuinely rare. Make sure they are visible and specific. |
| --- | --- |

## Task 6 · Add Certifications Section

| FILE | index.html — New section (after Achievements) |
| --- | --- |

| STATUS | Waiting for your certifications list |
| --- | --- |

Once you share your certifications, we will build this section with:

- Certification name

- Issuing platform (Coursera, Google, Udemy, DeepLearning.AI, etc.)

- Year completed

- Clickable link or badge if available

## Task 7 · Add LeetCode to Header Links

| FILE | index.html — Navbar / header links |
| --- | --- |

| STATUS | Waiting for your LeetCode username |
| --- | --- |

Add LeetCode alongside your existing GitHub and LinkedIn links at the top of the page. Format:

GitHub  |  LinkedIn  |  LeetCode  |  Email  |  Download CV

## Task 8 · Refine About / Hero Bio

| FILE | index.html — Home section bio text |
| --- | --- |

Current bio is one generic sentence that could belong to anyone. Replace with:

I am a Data Science & Analytics student at R.A. Podar College (CGPA: 10/10), currently working as an AI Intern at Hrita Solutions — building multi-agent systems, RAG pipelines, and production AI tools that actually ship. I have interned at Softcell Technologies and Unified Mentor, founded my college's first inter-university coding competition (CodeCrux), and ranked 1st in my department two years running. Open to collaborations, freelance AI projects, and full-time opportunities.

# 4. Phase 2 — The AI Bot

The bot is a floating 💬 chat bubble in the bottom-right corner of your portfolio. When clicked, it opens a panel offering two options: ChatGPT and Claude. Both links open pre-filled with a detailed system prompt about you, so the AI already knows everything — visitors can just start asking questions.

| 🤖 | This approach requires zero API keys, zero server, zero cost. It works entirely via URL parameters and works on GitHub Pages out of the box. |
| --- | --- |

## How It Works — Technically

| 1 | Visitor clicks the 💬 bubble in the bottom-right corner of your site. |
| --- | --- |
| 2 | A small panel pops up with your name, a one-liner, and two buttons: ChatGPT and Claude. |
| 3 | Clicking ChatGPT opens: chatgpt.com/?q=[your pre-filled context prompt] |
| 4 | Clicking Claude opens: claude.ai/new?q=[your pre-filled context prompt] |
| 5 | The AI receives everything about you as the first message — projects, skills, experience, personality — and the visitor just starts chatting. |

## What the Pre-Filled Prompt Will Say

The context prompt sent to both AIs will contain:

- Your name, college, degree, CGPA

- All 3 internships with their key accomplishments

- All 6 projects with tech stacks and outcomes

- Your skills and tech stack

- Your achievements — rank 1 x2, CodeCrux, Eureka, Budget seminar

- Your certifications and LeetCode profile

- A note that you are open to collaborations and opportunities

- Instruction for the AI: 'Answer questions about Bhoomi Jain as a helpful assistant who knows her portfolio.'

## What the Bot Panel Looks Like

Hi! I'm Bhoomi's AI 👋 Ask me anything about Bhoomi — her projects, skills, experience, or availability. [ Chat with Claude ] [ Chat with ChatGPT ]

## Visual Design of the Bubble

- Position: Fixed, bottom-right corner (bottom: 28px, right: 28px)

- Shape: Circular button, ~56px diameter

- Icon: 💬 emoji or SVG chat icon

- Color: Matches your portfolio's existing accent color

- Animation: Subtle pulse ring on first load to draw attention

- Panel: Slides up from bottom-right, ~300px wide, rounded corners, glassmorphism or solid card

## What You Need to Provide for the Bot

Before I write the final bot code, I still need:

|  | Item | Status |
| --- | --- | --- |
| ✅ | Resume content (projects, experience, achievements) | Done — extracted from your PDF |
| ⏳ | Certifications list | Waiting — please share name + platform |
| ⏳ | LeetCode username/URL | Waiting — please share your profile link |
| ✅ | Bot style preference | Floating 💬 bubble — confirmed |
| ✅ | Color scheme | Match existing portfolio colors — confirmed |

# 5. Execution Order — Step by Step

Follow this exact sequence. Each step is unblocked and ready to go except where marked WAITING.

| # | Task | What I Need from You | Output File |
| --- | --- | --- | --- |
| 1 | Fix title + tagline + bio | Share index.html source | index.html |
| 2 | Beef up experience sections | index.html source | index.html |
| 3 | Add 2 missing projects | index.html source | index.html |
| 4 | Add Achievements section | index.html source | index.html |
| 5 | Add Certifications section | ⏳ Your certifications list | index.html |
| 6 | Add LeetCode to header | ⏳ Your LeetCode username | index.html |
| 7 | Build the AI bot widget | index.html + certs + LeetCode | bot.js or inline script |
| 8 | Final review + deploy | Upload both files to GitHub repo | Live on GitHub Pages |

# 6. What You Need to Share Next

To begin building immediately, share the following in our chat:

- Your certifications — name + platform (e.g., 'Machine Learning Specialization — Coursera')

- Your LeetCode username or full profile URL

- The raw HTML of your index.html file — go to GitHub repo → index.html → Raw → copy all

- Your style.css file (same method) — so the bot matches your exact colors

| 🚀 | Once you share the index.html and style.css, I will produce your complete updated files — ready to upload directly to your GitHub repo with zero extra steps. |
| --- | --- |

Steps 1–4 (title, bio, experience, projects, achievements) are fully unblocked and can be done the moment you share your HTML file.

Steps 5–7 (certifications, LeetCode, bot) become unblocked once you share those two remaining details.

Ready when you are. Share your HTML + certifications + LeetCode and we start building. bhoomi901jain@gmail.com · github.com/BHOOMIJ256